PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Invasive Species Assessment | PART E BLM Spec- S 5 | #6_Invasive Species Assessment |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Assessment | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Risk Assessment | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | Mexican flannel bush |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: After vegetation green-up in spring 2008, assess known existing noxious weeds/non-native invasive plant species on BLM lands. Assess for possible invasions on roads, hand lines, dozer lines, retardant drops, and other disturbed areas within the perimeters of the Harris, Poomacha and Witch Fires. Approximately 21,966 acres of BLM lands were impacted by the fires. Assess the recovery effects on BLM sensitive species and the listed T&E plant species, Mexican flannelbush. Sites for examination should include existing locations and in areas that have a high probability for invasion within the burned area and prescribe treatments to control the invasion and spread of the plants. B. Location/(Suitable) Sites: Assess known locations of noxious weeds/non-native invasive plant species. Inventory areas that have a high potential for weed/invasive species invasion. Critical areas include drainages, roads, dozer lines, and burned areas where suppression vehicles and equipment traveled through known noxious weed/non-native invasive plant species populations including occupied habitat of the listed species Mexican flannelbush along with other BLM sensitive species. Disturbed areas within and along the fire perimeter, such as dozer lines, hand lines, and safety zones will also be prioritized for monitoring. C. Design/Construction Specifications: Conduct detection monitoring of existing noxious weed/non-native invasive plant species populations within the burned area using protocol determined by the BLM;(BLM Technical Reference 1730-1, Measuring and Monitoring Plant Populations). Monitoring to determine the post-fire presence or spread of invasive species will be conducted on existing and historical noxious weed/non-native invasive species populations within the burned area using protocols determined by BLM and current management plans. Detection monitoring will be conducted in areas disturbed by the fire and fire suppression activities. Native vegetative cover and density will be assessed in late spring of 2008 to determine whether there is sufficient recovery to preclude invasive species. Assessment locations will be in areas representative that are not transitional from one vegetation monitoring stratum to another, using local agency specified methods. Should there be insufficient recovery, revegetation of native species should be considered, and a supplemental funding request for further monitoring and treatments should be triggered. Inventory, photo document, and map new noxious weed/non-native invasive plant species infestations within disturbed lands using Global Positioning System (GPS) technology. Sampling should determine species composition and density of treated noxious weeds and native species recovery. Cover sampling methodologies, as referenced in BLM Technical Reference 1730-1, Measuring and Monitoring Plant Populations, shall represent dominant plant community type, aspect, and slope variations within the fire area. Photos shall accompany data records as supporting documentation of findings. Initiate agency approved control measures where detection demonstrates the establishment or expansion of noxious weed/invasive species populations. Direct treatment will occur when there is a threat to natural regeneration and recovery of native vegetation, establishment of effective ground cover, or expansion within and outside the burn area from invasive species inside the burned area. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Purpose is to detect the invasion or spread of noxious weeds and non-native invasive plant species and to prescribe treatments that will control the invasion or spread. Assessment is necessary to determine whether vegetative treatments are necessary to meet management goals and objectives. The level of analysis required will be commensurate with the complexity of the project, level of concern, and the objectives of the plan. Using IPM techniques will help to minimize the establishment of non-native invasive species within the burned area. If recovery has not been met then additional funding requests must be prepared and submitted. E. Treatment consistent with Agency Land Management Plan (identify which plan): South Coast Resource Management Plan, 1994; Palm Springs-South Coast Field Office Environmental Assessment # CA-660-04-26, approved February 20, 2004; Interagency Burned Area Emergency Response Guidebook, Part 4.2.7, Monitoring; DOI Manual, DM Part 620, Chapter 3; and BLM Handbook H-1742-1, Burned Area Emergency Stabilization and Rehabilitation Handbook. F. Treatment Effectiveness Monitoring Proposed: Control and detection of noxious weeds/non-native invasive plant species in burned areas will be monitored according to the strategy outlined in the specification. Control will be considered successful upon determination that all noxious weeds have been controlled and non-native invasive plants have not spread beyond their pre-fire locations. Monitoring is required to ascertain whether vegetative recovery of habitat has, as anticipated, occurred. Additional treatments may be proposed if assessment concludes that the criteria for re-vegetation success is not achieved.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Natural Resource Specialist: GS-9/5 @ $34.40/hr. X 8 hrs./day X 10 days X 1 year | $2,752 |
| Project Manager: GS-12/6 @ $51.30/hr. X 8 hrs./day X 1 day X 1 year | $410 |
| TOTAL PERSONNEL SERVICE COST | $3,162 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Natural Resource Specialist @ $200/week X 2 weeks X 1 year | $400 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $400 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Miscellaneous Field Supplies | $500 |
| Miscellaneous Office Materials and Supplies | $250 |
| TOTAL MATERIALS AND SUPPLY COST | $750 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Per Diem for Natural Resource Specialist: 2 Weeks X $848/week X 1 Year | $1,696 |
| TOTAL TRAVEL COST | $1,696 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/01/2007 | 09/30/2008 | F | Acres | $0.27 | 21,966 | $6,008 |
| TOTAL | $6,008 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resource Assessment.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM (Acre) | 2,684 | 18,218 | 1,064 | 21,966 |  |
| TOTAL COST | $734 | $4,983 | $291 | 21,966 | $6,008 |