PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | INVASIVE WEEDS TREATMENT | PART E BLM Spec- S 5 | #7_Invasive Weed Treatment |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Invasive Species | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Chemical/Hand/Biological Treatment | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Control the spread of known non-native weed infestations within the Harris Fire, prior to seed set and maturation. Treatment of these California listed noxious weeds is proposed since the likelihood of their movement into non-infested areas of the burn has been aggravated by the fire. Utilize integrated pest management techniques (chemical, biological, mechanical and cultural control methods) as appropriate to prevent the spread and establishment of noxious weeds within the fire area. No cost was developed for possible hand grubbing of weeds since so few weeds will be treated in this manner, and grubbing would occur in association with spraying. B. Location/(Suitable) Sites: Control the spread of all known exotic weed populations along road systems, riparian areas, and suppression related sites within the fire area. Based on the point and polygonal locations of known infestations, the acreage of noxious weeds is estimated at 308 acres. An additional 300 acres of Quino checkerspot butterfly habitat will be sprayed prior to a seeding project. There is considerable overlap of these noxious weeds, with approximately 252 acres containing both species described below. All known and mapped locations of weeds are on lands administered by the Bureau of Land Management (BLM) within the perimeter of the Harris Fire. Known noxious weeds occurring with the Harris Fire are Tamarisk (Tamarix ramosissima) and Tocalote (Centaurea melitensis). Control sites identified are located in Little Cedar and Cedar Canyons and scattered along roads on BLM lands on Otay Mountain and along roads within the Marron Valley. Of the 608 acres, Tamarisk is approximately 252 acres and Tocalote is approximately 308 acres. See the Vegetation Treatment Map in Appendix I for specific mapped locations. C. Design/Construction Specifications: Control the spread of noxious/non-native weeds identified during BLM inventories prior to seed set. Use truck-mounted sprayers, ATV-mounted sprayers, or backpack sprayers (depending on access and ability for spray personnel to reach infestations), to apply herbicides to selected noxious weed populations. Tamarisk will primarily be controlled using the herbicide on cut stump method with adjuvant. All spraying or hand herbicide application will be in accordance with guidelines contained within BLM management plans and approved environmental documents using BLM approved herbicides, such as triclopyr (Garlon 4®), imazapyr (Habitat®), and glyphosate (Roundup®). Surfactants and dyes will be used to increase the effectiveness of the herbicide and to identify where treatments have occurred. Hand grub noxious weeds located at springs and along perennial or intermittent drainages near the populations of Mexican flannelbush. Grubbing will be by BLM personnel. Follow-up control in subsequent years on all new infestation sites, as identified through noxious weed detection surveys, will be through rehabilitation or other funding requests. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Stabilization funds can be used to control non-native invasive plants within burned areas when it can be documented that those plants may quickly invade or hamper re-establishment of native vegetation. The cost to assess and control invasive species is an appropriate use of emergency stabilization funding. IPM techniques will be used to minimize the establishment of non-native invasive species within the burned area. E. Treatment consistent with Agency Land Management Plan (identify which plan): Interagency Burned Area Emergency Response Guidebook, Part 4.2.2, Non-native Invasive Control; DOI Manual, DM Part 620, Chapter 3; BLM Handbook H-1742-1, Burned Area Emergency Stabilization and Rehabilitation Handbook, Part III B 16, Invasive Plant Control; and South Coast Resource Management Plan, 1994. F. Treatment Effectiveness Monitoring Proposed: A separate specification for detection of noxious weeds/non-native invasive plant species and control effectiveness has been prepared. Control of noxious weeds in both burned and unburned areas will be monitored according to the strategy outlined. Control will be considered to be successful upon determination that all noxious weeds have been controlled or populations reduced substantially.

LABOR, MATERIALS AND OTHER COST:

|  | COST / ITEM |
| --- | --- |
| Natural Resource Specialist: GS-09/5 @ $34.40/hr. X 8 hrs./day X 20 days X 1 year | $5,504 |
| Biological Technician: GS-05/5 @ $22.70/hr. X 8 hrs./day X 20 days X 2 personnel X 1 year | $7,264 |
| Project Manager: GS-12/6 @ $51.30/hr. X 8 hrs./day X 2 days X 1 year | $821 |
| TOTAL PERSONNEL SERVICE COST | $13,589 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Natural Resource Specialist @ $200/week X 4 weeks | $800 |
| Vehicle for Biological Techs. @ $200/week X 4 weeks | $800 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $1,600 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Herbicide: Garlon® @ $93.00/gallon X 75 gallons X 1 year | $6,975 |
| Herbicide: Habitat® @ $260.00/gallon X 75 gallons X 1 year | $19,500 |
| Herbicide: Roundup @ $34.00/gallon X 600 gallons X 1 year | $20,400 |
| Surfactant: Competitor @ $27.00/gallon X 75 gallons X 1 year | $2,025 |
| Dye: Hi-Light WSP @ $180.00/case X 3 cases X 1 year | $540 |
| TOTAL MATERIALS AND SUPPLY COST | $49,440 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Per Diem: Natural Resource Specialist: 4 weeks X $848/week X 1 year | $3,392 |
| TOTAL TRAVEL COST | $3,392 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |
| SPECIFICATION COST SUMMARY |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/01/2007 | 09/30/2008 | F | Acres | $112.00 | 608 | $68,021 |
| TOTAL | $68,021 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C, M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM (Acre) |  | 608 |  | 608 |  |
| TOTAL COST |  | $68,021 |  | 608 | $68,021 |