PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Critical Habitat Seeding Effectiveness Monitoring | PART E BLM Spec- S 16 | #9_Seeding Effectiveness Monitoring |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Monitoring | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Treatment Effectiveness Monitoring | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | Quino checkerspot butterfly |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Monitoring effectiveness of seeding to stabilize Quino checkerspot butterfly(QCB) designated Critical Habitats. Monitoring actions to stabilize designated critical habitat is needed to determine if treatment objectives were met and if further recovery actions are needed. B. Location/(Suitable) Sites: Monitoring of seeding efforts in QCB critical habitat will be conducted in all areas where these treatments were applied (see BLM Critical Habitat Seeding Specification for a description of locations). C. Design/Construction Specifications: All monitoring will follow established protocols and utilize proven techniques used by resource professionals. All sampling should be stratified across the burned landscape to account for variation in topography, soil types, treatment techniques, etc. A final report will be published that documents sampling methodologies, techniques, areas sampled, and summary of findings. See Specification 5, Hand Seeding for Critical Habitat for seeding criteria and location of seeding. Seeding Monitoring: All monitoring will be conducted in accordance with the Technical References, Monitoring Plant Populations (TR-1730-1) and Sampling Vegetation Attributes (TR-1734-4, revised 1999) Sampling will be designed to determine seedling density and vegetative species composition. Sampling will be conducted on twice per year for 3 years. Transects with quadrats to determine seedling density and species composition should be established in seeded areas and non-seeded (control) areas to evaluate treatment effectiveness. Observations should be documented both in written and photographic documents to record other factors such as herbivory, surface erosion, etc. Should monitoring conclude that the treatment proposed in Specification 5 was unsuccessful, additional funding can be requested through either emergency stabilization channels or through rehabilitation funding. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Monitoring of seeding effort in designated critical habitat is necessary to determine the effectiveness of stabilization/recovery actions in these areas. The Harris Fire impacted 23 percent of all designated critical habitat for the QCB. Quantifying seedling density and establishment are important metrics for documenting stabilization of designated critical habitat. E. Treatment consistent with Agency Land Management Plan (identify which plan): BLM South Coast Resource Management Plan and Record of Decision (1994) F. Treatment Effectiveness Monitoring Proposed: Monitoring treatment effectiveness will be crucial in determining if further actions are needed to stabilize/recover designated critical habitat areas. The techniques described above will provide information on seedling establishment. With this information land managers will be able to more accurately evaluate the stabilization/recovery of designated critical habitat, and determine if supplemental actions should be taken. Additional stabilization actions taken on designated critical habitat may include additional seeding or changes to seed mixes, and invasive weed control.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| GS-11/5 Wildlife Biologist @ $245.60/day X 10 days X 3 years | $7,368 |
| GS-07/5 Biological Technician @ $146.00/day X 15 days X 1 personnel X 3 years | $6,570 |
| TOTAL PERSONNEL SERVICE COST | $13,938 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| GSA vehicle lease for Wildlife Biologist @ $200.00/week X 2 months X 3 years | $1,200 |
| GSA vehicle lease for Biological Techs. @ $200.00/week X 3 months X 3 years | $1,800 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $3,000 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Trimble GPS Units w/software @ $4000.00/unit X 1 unit | $4,000 |
| Misc field supplies Misc office supplies | $1,000 $500 |
| TOTAL MATERIALS AND SUPPLY COST | $5,500 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/1/2007 | 9/30/2008 | F, C | Acres | $44 | 300 acres | $13,027 |
| FY 09 | 9/1/2008 | 9/30/2009 | F, C | Acres | $25 | 300 acres | $7,527 |
| FY 10 | 9/1/209 | 9/30/2010 | F, C | Acres | $25 | 300 acres | $7,527 |
| TOTAL | $28,081 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P, C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P, M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, BAER Wildlife Assessment and BAER Vegetation Assessment; Monitoring Plant Populations (TR-1730-1), Sampling Vegetation Attributes (TR-1734-4), Quino Checkerspot Butterfly Recovery Plan; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM ( Acre) |  | 900 |  | 900 |  |
| TOTAL COST |  | $28,081 |  |  | $28,081 |