PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Replace damaged/destroyed boundary and area closure signs | PART E FWS Spec-# | 12 Replace Boundary/Closure Signs |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Facility & Infrastructure | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Facility Closure | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | San Diego National Wildlife Refuge | IMPACTED T&E SPECIES | Gnatcatcher, Least Bell’s Vireo, Quino Checkerspot Butterfly, SW Willow Flycatcher |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Replace burnt refuge boundary and area closure signs to protect recovering habitat. B. Location/(Suitable) Sites: San Diego National Wildlife Refuge C. Design/Construction Specifications: The cost of replacing boundary and area closure signs is based on the Regions Real Property Inventory developed by the Regional Engineering Department. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): The signs are required to enforce area closures to allow for recovery of the area and to protect designated critical habitat. E. Treatment consistent with Agency Land Management Plan (identify which plan): The signs are included in the refuges Real Property Inventory, Management Plan, and Fire Management Plan as essential mission critical facilities. F. Treatment Effectiveness Monitoring Proposed: The treatment will be considered successful when the boundary signs are back in place to enforce area closures.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Project Inspector: GS-11 @ $36.69/hr X 8 hrs/day X 2 days X 1 year | $ 587 |
| TOTAL PERSONNEL SERVICE COST | $ 587 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| 500 Boundary Signs X $40 ea. | $ 20,000 |
| 300 Area Closed Signs X $40 ea. | $ 12,000 |
| 300 U-Channel Metal Posts X $ 4.50 ea. | $ 1,350 |
| TOTAL MATERIALS AND SUPPLY COST | $ 33,350 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Contractor removes debris from and provides all materials and labor to construct new boundary signs | $ 4,500 |
| TOTAL CONTRACT COST | $ 4,500 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/07 | 03/1/08 | C | Signs | $48 | 800 | $ 38,437 |
| TOTAL | $ 38,437 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M, C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Public Safety and Facilities Assessment, Appendix I.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| FWS |  | $ 38,437 |  |  | $ 38,437 |
| TOTAL COST |  | $ 38,437 |  |  | $ 38,437 |