PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Implementation Leader | PART E FWS Spec-# | #2_Implementation Leader |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Administration | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Contract Administration | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | NA | IMPACTED T&E SPECIES | NA |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Hire GS-11 Implementation leader for 12 months to develop contracts, monitor contract performance, manage budget, and produce accomplishment reports for all FWS Emergency Stabilization Treatments on San Diego NWR. Administrative duties during the second and third year will be performed by assigned staff. B. Location/(Suitable) Sites: San Diego National Wildlife Refuge C. Design/Construction Specifications: See other treatment specifications. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): The implementation leader will develop contracts, coordinate contractor access, manage budget, and complete accomplishment reports. E. Treatment consistent with Agency Land Management Plan (identify which plan): All treatments proposed are consistent with Management Plan and Fire Management Plan. F. Treatment Effectiveness Monitoring Proposed: If projects are completed on time and within budget this treatment will be considered successful.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Project Inspector: GS-11/5 @ $3,320/pay period X 26 pay periods X 1 Fiscal Year = | $86,320 |
| Project Inspector: GS-11/5 @ $3,320/pay period X 2 pay periods X 2 Fiscal Years = | $13,280 |
| TOTAL PERSONNEL SERVICE COST | $99,600 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Misc. Supplies x 1 Year | $3,000 |
| Misc. Supplies: $200/Yr x 2 Year | $400 |
| TOTAL MATERIALS AND SUPPLY COST | $3,400 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/01/07 | 12/01/08 | C | Implementation | $86,320 | 1 | $89,320 |
| 2009 | 10/01/08 | 9/30/09 | C | Implementation | $6,640 | 1 | $6,840 |
| 2010 | 10/01/09 | 9/30/09 | C | Implementation | $6,640 | 1 | $6,840 |
| TOTAL | $103,000 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M,C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Executive Summary

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| FWS |  | $103,000 |  |  | $103,000 |
| TOTAL COST |  | $103,000 |  |  | $103,000 |