PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Invasive Weed Treatment | PART E FWS Spec-# | #3 FWS Invasive Weed Treatment |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Invasive species | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Chemical treatment | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | San Diego National Wildlife Refuge | IMPACTED T&E SPECIES | Coastal California gnatcatcher, Quino checkerspot butterfly, Otay tarplant |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Selectively treat exotic plants with 2% glyphosate solution applied with backpack sprayers. B. Location/(Suitable) Sites: 3,023 acres in burned areas of coastal sage scrub on San Diego National Wildlife Refuge (SDNWR). C. Design/Construction Specifications: Starting approximately 2-3 weeks after the first significant rain event of the 2007-2008 rainy season (likely mid-late-November) assess germination of exotic weeds (e.g., Erodium cicutarium, Avena sp., Brassica nigra, Centaurea melitensis). When first cohort of weeds has reached approximately 10 cm tall, treat with 2% glyphosate, using backpack sprayers or compressor truck-mounted hoses. Applicators must be familiar with native coastal sage scrub species, and avoid spraying them to the greatest extent practicable; Monitor site for effectiveness of initial treatment, and for germination of successive cohorts of weeds in response to subsequent rain events; When subsequent cohorts of weeds reach 10-20 cm tall, treat as described in specification number 2. Repeat steps 2-4 up to four times. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Control spread of non-native invasive species into susceptible burned designated critical habitat. Protect the ecological integrity and productivity of designated critical habitat supporting 3 federally listed animal species and at least one listed plant species on lands administered by the SDNWR. E. Treatment consistent with Agency Land Management Plan (identify which plan): Environmental Assessment and Land Protection Plan for Otay-Sweetwater Unit of San Diego National Wildlife Refuge, San Diego County, California; SDNWR Fire Management Plan. F. Treatment Effectiveness Monitoring Proposed: Monthly visual reconnaissance, comparison with unburned coastal sage scrub within 0.1-3 km of burned area (at Rancho San Diego ridge and Los Montanas areas of SDNWR).

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Project Biologist: (1) GS-11 PFT @ $2,528/PP x 2 PP = | $5,056 |
| Contracting and Personnel Services Overhead (Approx. 20 percent of basic project cost) | $46,303 |
| TOTAL PERSONNEL SERVICE COST | $51,359 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Misc. equipment (backpack sprayers, PPE, etc.) | $1,000 |
| GSA Vehicle (one month x $400/month) | $400 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $1,400 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Herbicide (glyphosate [Roundup]) $35/gallon x 386 gallons | $13,510 |
| TOTAL MATERIALS AND SUPPLY COST | $13,510 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Crew Leader (1 person @ $31.34/hour x 14 pay periods) = | $35,100 |
| Field Crew (8 persons @ $23.00/hour x 13 pay periods) = | $191,360 |
| TOTAL CONTRACT COST | $226,460 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/01/2007 | 09/30/2008 | S | Acres | $96.84 | 3,023 | $292,729 |
| TOTAL | $292,729 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P, C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P, M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

Environmental Assessment and Land Protection Plan for Otay-Sweetwater Unit of San Diego National Wildlife Refuge, San Diego County, California; SDNWR Fire Management Plan. See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| FWS |  | $96.84 |  | 3,023 acres | $292,729 |
| TOTAL COST |  |  |  |  | $292,729 |