PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | New Temporary Protective Fence | PART E FWS Spec-# | #9 FWS Protective Fence |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Facility & Infrastructure | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Fence Replacement | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | San Diego National Wildlife Refuge | IMPACTED T&E SPECIES | Coastal California gnatcatcher, Otay tarplant, and Quino checkerspot butterfly |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Construct approximately 22.4 miles of new temporary fence on San Diego National Wildlife Refuge burned by the Harris Fire. Prior to the Harris Fire dense mature vegetation restricted access in the San Diego National Wildlife Refuge. This vegetation was destroyed by the fire and the lands are now barren and open to OHV traffic and livestock on adjoining lands. Fences will be used to protect designated Critical Habitat for the California gnatcatcher, Otay tarplant and Quino checkerspot butterfly from OHV traffic and to allow for natural recovery of vegetation. B. Location/(Suitable) Sites: Fences are to be established on Refuge boundary and along fire perimeter. See Vegetation Treatment Map, Appendix IV for exact locations. C. Design/Construction Specifications: Fence construction shall be in accordance with standard design specifications. New fence materials shall be utilized Construct 4-wire fence for San Diego National Wildlife Refuge boundary consisting of 3 strands of 12 ½ gauge twisted barbed wire and a bottom strand of 12 ½ gauge twisted smooth wire. Steel 6 foot T-posts shall be driven 1 ½ feet in the ground and spaced at 16 ½ feet apart. Steel posts (stress panels) as recommended shall be placed at all corners or at a maximum of ¼ mile spacing or as necessary to compensate for topographical undulations. Posts are to be secured using 12 ½ gauge smooth twisted steel wire with a minimum breaking strength of 950 pounds of force. Additional specifications regarding fence replacement will be provided at time of reconstruction initiation. Remove all burned fence materials from the area, including wire, staples, and nails. Install pre-fabricated gates at exterior boundary access locations. Thirty tons of boulders, weighing approximately ½ ton each, will be placed at strategic locations on both sides of gates to prevent OHV access around exterior Refuge closures. Boulders will be placed as soon as possible after fences and gates are erected. Purpose of Treatment Specifications (relate to damage/change caused by fire): Protective fences may be constructed using emergency stabilization funds to protect burned areas (from impacts from wildlife, domestic wildlife, or humans and for health and safety of agency personnel and the public) during the recovery period for burned vegetation or the establishment period for new seedings. Treatment consistent with Agency Land Management Plan (identify which plan): The boundary fence is required to maintain the refuges closure to the public and provide for natural recovery and protection of the Federal Endangered/Threatened California gnatcatcher, Quino checkerspot butterfly, and Otay tarplant. F. Treatment Effectiveness Monitoring Proposed: The treatment will be considered successful if OHV’s and livestock are excluded from the burned areas during the prescribed recovery period.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Contracting Officer: GS-11/5 @ $41.60/hr. X 8 hrs./day X 3 days X 1 year | $999 |
| Project COR: GS-11/5 @ $41.60/hr. X 8 hrs./day X 10 days X 1 year | $3,328 |
| Project Inspector: GS-11/5 @ $41.60/hr. X 8 hrs./day X 28 days X 1 year | $9,319 |
| TOTAL PERSONNEL SERVICE COST | $13,646 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Project COR @ $200/week X 2 weeks X 1 year | $400 |
| Vehicle for Project Inspector @ $200/week X 6 weeks X 1 year | $1,200 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $1,600 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| 12 ½ gauge galvanized twisted two-point barbed wire: $65.63/roll X 12 rolls/mile X 22.4 miles X 1 year | $17,642 |
| 12 ½ gauge galvanized twisted smooth wire: $54.00/roll X 4 rolls/mile X 22.4 miles X 1 year | $4,839 |
| 6 foot steel painted T-posts: $3.71/post X 320 posts/mile X 22.4 miles X 1 year | $26,594 |
| 36 “ wire fence stays: $21.90/bundle X 6.4 bundles/mile X 22.4 miles X 1 year | $3,140 |
| Wire fence clips (50/pk): $1.69/pk X 26 pks/mile x 22.4 miles X 1 year | $985 |
| Pre-fabricated Gate: 4 gates @ $900/gate X 1 year | $3,600 |
| Steel Pipe (2 3/8” X 7’): $14.78/pipe X 12 pipes/mile X 22.4 miles X 1 year | $3,973 |
| Steel Pipe (1 5/8” X 7’): $9.10/pipe X 8 pipes/mile X 22.4 miles X 1 year | $1,631 |
| Galvanized brace bands (2 ¼” heavy): $0.44/band X 14 bands/mile X 22.4 miles X 1 year | $138 |
| Carriage bolts and nuts (3/8 x 1 ½”): $0.08/each X 14/mile X 22.4 miles X 1 year | $26 |
| 3-5 foot Boulders @ $65.00/ton delivered X 30 tons X 1 year | $1,950 |
| TOTAL MATERIALS AND SUPPLY COST | $64,518 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Fencing cost for installation: $7,000/mile X 22.4 miles X 1 year | $156,800 |
| Fencing cost for removal of burned materials: $2,000/mile X 22.4 miles X 1 year | $44,800 |
| Backhoe (Operator and Fuel included) to place boulders: $85.00/hr. X 8 hrs./day X 2 days X 1 year | $1,360 |
| TOTAL CONTRACT COST | $202,960 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/01/2007 | 09/30/2008 | S | Miles | $12,622 | 22.4 | $282,724 |
| TOTAL | $282,724 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M, C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| FWS |  | $12,622 |  | 22.4 miles | $282,724 |
| TOTAL COST |  |  |  |  | $282,724 |