Summarized BAER Issues and Concerns

| Issue/Concern | Concern of | Addressed in plan? | Address By Spec? |
| --- | --- | --- | --- |
| Flooding risk to non-tribal homes | Residents | Yes | BIA #16, 21 |
| Flooding risk to La Jolla campground | BIA | Yes | BIA #21 |
| Flooding risk to reservation homes (La Jolla, Pauma, Pala, below Mesa Grande along Witch Cr.) | BIA | Yes | BIA #16, 21 |
| K-rails are needed to protect the cemetery in La Jolla. | BIA | Yes | BIA #16 |
| Flooding and/or road damage from currently clogged culverts throughout. | BIA | Yes | BIA #19 |
| Flooding and/or road damage from currently undersized culverts at Hwy 76 at RM Creek crossing. | BIA | No |  |
| Flooding and/or road damage from clogged culverts after first rains. | BIA | Yes | BIA #19 |
| Repairs needed to La Jolla wastewater treatment plants, drinking water treatment and water supply facilities. | BIA | Yes | BIA #26 |
| Fires may result in an increase in the coverage of invasive species degrading critical habitat | BIA, FWS, BLM | Yes | BIA #6,7,8 BLM #4,5,6, 7,9,10 FWS # 3,4,5, 6,7 |
| Flooding could overtop the reservoir on private land in Pauma or flooding could sweep away tires allowing stormwater to undermine the base of the reservoir which could fail. Homes are downstream. | BIA | Yes | BIA #17 |
| Repairs needed to radio repeater and RAWS station | FWS | Yes | FWS #19,21 |
| Fencing needs replacing to protect burned lands from disturbance by unauthorized entry and further disturbance. | FWS, BIA, BLM | Yes | BLM #8; |
| Culverts and roads at the Refuge need to be maintained. | FWS | Yes | FWS #18 |
| Village site in Cedar Creek in La Jolla needs to be protected from floodwaters. Quonset hut is downstream of logical K-rail placement. | BIA | Yes | BIA #4 |
| Contaminants in runoff from burned over trailer park could degrade critical habitat in Cottonwood Creek. | BLM | No |  |
| Runoff could weaken the dam at Mother Miguel reservoir. | FWS | Yes | FWS #20 |
| Dozer damage to historic site at Santa Ysabel Tract 1 | BIA | Yes | No |
| Escondido Canal take-out structure in Rincon may need maintenance. | BIA | Yes | No |
| Debris from the burned over Maury Ranch in Rincon needs to be cleaned up (issue). | BIA | Yes | No |
| Rincon power lines, irrigation tanks and pump house may need repair from the fire. | BIA | Yes | BIA #3 |
| Burned wood guard rails need to be replaced along reservation and Refuge roads. | BIA, FWS | Yes | BIA #13; FWS #22 |
| Damaged and burned signs need to be replaced. | FWS, BIA | Yes | BIA #14; FWS #15 |
| Exposed wells and mine shafts need to be secured on Donohoe and Marron Valley rds. | BLM | Yes | BLM #3 |
| Gomez truck trail could fail during flooding due to inadequate water relief structures (Pala and Pauma). | BIA |  |  |
| Hazard trees threaten life and property. | BIA, FWS | Yes | BIA #10,11; FWS #8 |
| Rockfalls could occur along, Highway 94 (between Otay Lake Rd and Dulzura). | BLM | Yes | No |